**Sprint1 Plan**

**Sprint Goal:**

* Clean data, implement database, connect website to database, implement display of general and specific course data and professor information.

**Team Capacities:**

**Ashleigh**: 12

* Base Capacity is 15 hours
* Work 17 hours/week, another Senior Sem project
* Mock Trial practice 8 hours a week
* Reduce capacity by 3 hours

**Alison**: 9 hours

* Base Capacity is 15 hour
* Paper due next week: -1
* Going out of town this weekend: -3
* Work 20 hours/week: -2
* Reduced capacity by 6 hours

**Lily**: 10 hours

* Base Capacity is 15 hours
* Two projects due next week and out of town all next weekend, reduced capacity by 5 hours

**Sanaa**: 11 hours

* Base Capacity: 15 hours
* Work 26 hours a week, two projects in other classes, sorority obligations
* Reduced capacity by 4 hours

**Tailyn**: 10 hours

* Base Capacity: 15 hours
* Capacity Reduction:
  + Work 15 hours per week
  + Spanish exam next week
  + Music exam next week
* Reduced capacity by 5 hours

**Planned User Stories:**

1. [US-8-Past-Enrollment-Statistics](https://trello.com/c/FhQ9W4Jv)
2. [US-15-Past-Course-Offerings](https://trello.com/c/YDzGlmzD)
3. [US-16-Course-Instructor-History](https://trello.com/c/4cleQhT7)